**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 18 October 2023 |
| Team ID | 75D1672AC52C171863349800E491CAF6 |
| Project Name | DATA DOMINATORS:A COMPARATIVE STUDY OF TOP GLOBAL UNIVERSITIES IN DATA ANALYTICS |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Aravinth |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | semil |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | suthanthirakumar |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Aravinth |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Yasaswini |
|  | Dashboard |  | To give a better understanding of data. |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 10 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 10 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 10 | 19 Nov 2022 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |


**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum.](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/) However, burn down charts can be applied to any project containing measurable progress over time.





[**https://www.visua**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**l**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**-**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**paradigm.com/scrum/scru**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**m**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**-**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**burndow**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**n**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**-**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**chart**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**/**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)

[**https://www.atlassian.com/agile/tutorials/burnd**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**o**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**w**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**n**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**-**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**chart**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**s**](https://www.atlassian.com/agile/tutorials/burndown-charts)

**Reference:**

[**t**](https://www.atlassian.com/agile/project-management)

[**https://www.atlassian.com/agile/projec**](https://www.atlassian.com/agile/project-management)

[**-**](https://www.atlassian.com/agile/project-management)

[**managemen**](https://www.atlassian.com/agile/project-management)

[**t**](https://www.atlassian.com/agile/project-management)

[**https://www.atlassian.com/agile/tutorials/ho**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**w**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**t**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**o**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**d**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**o**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**scru**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**m**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**wit**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**h**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**jir**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**a**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**-**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**softwar**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**e**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

[**https://www.atlassian.c**](https://www.atlassian.com/agile/tutorials/epics)

[**o**](https://www.atlassian.com/agile/tutorials/epics)

[**m/agile/tutorials/epic**](https://www.atlassian.com/agile/tutorials/epics)

[**s**](https://www.atlassian.com/agile/tutorials/epics)

[**https://www.atlassian.com/agile/tutorials/sprint**](https://www.atlassian.com/agile/tutorials/sprints)

[**s**](https://www.atlassian.com/agile/tutorials/sprints)

[**https://www.atlassian.com/agile/proje**](https://www.atlassian.com/agile/project-management/estimation)

[**c**](https://www.atlassian.com/agile/project-management/estimation)

[**t**](https://www.atlassian.com/agile/project-management/estimation)

[**-**](https://www.atlassian.com/agile/project-management/estimation)

[**management/estimatio**](https://www.atlassian.com/agile/project-management/estimation)

[**n**](https://www.atlassian.com/agile/project-management/estimation)

[**https://www.atlassian.com/agile/tutorials/burndow**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**n**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**-**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**chart**](https://www.atlassian.com/agile/tutorials/burndown-charts)

[**s**](https://www.atlassian.com/agile/tutorials/burndown-charts)